MORRIS TOWNSHIP, KNOX COUNTY, OHIO

OPWC ROADWAY IMPROVEMENTS 2026

ADVERTISEMENT FOR BIDS

Sealed bids for the MORRIS TOWNSHIP, OPWC Roadway Improvements 2026 will be will be opened and read aloud during the special meeting on Wednesday, May 20, 2026 at 4:30 p.m.  The meeting will be held at the Morris Township House located at 13511 Beckley Road, Mount Vernon, Ohio.

Bids shall be sealed and marked on the outside of the envelope as a bid for the MORRIS TOWNSHIP OPWC Road Improvements 2026 and mailed to Diane Clippinger, Morris Township Fiscal Officer, 13511 Beckley Road, Mount Vernon, Ohio  43050 or hand delivered to the Fiscal Officer at 15738 Lower Fredericktown-Amity Road, Fredericktown, Ohio  43019.  All bids must be received by 4:30 p.m. on Wednesday, May 20, 2026.

Project Description:  This project consists of roadway resurfacing on Township roads in Knox County, Ohio.  Surface treatments may include hot mix asphalt surface courses, hot mix asphalt leveling courses and chip seal applications as indicated in the plans, drawings and specifications.  The project completion date is no later than September 15, 2026.  No work will be completed from July 24, 2026 thru August 1, 2026.  Any work started before this date must be completed in its entirety or to the extent that it will not be a hazard to the high volume of traffic due to the Knox County Fair.

Plans, specifications and bid forms may be obtained by contacting Diane Clippinger, Morris Township Fiscal Officer, 15738 Lwr. Fredericktown-Amity Road, Fredericktown, Ohio  43019.  Due to limited office hours, please call (740) 358-6497 to schedule a time for pickup of the bid package and delivery of the bid.  Copies of the plans and specifications are available for viewing at the location cited above.

Each bid must be accompanied by a bid guaranty in the amount of five (5) percent of the bid.  Said guaranty may be in the form of a bid bond, bid guaranty and contract bind, a certified check or cashier’s check or a letter of credit.  Bid guarantees must meet the requirements of section 153.54 of the Ohio Revised Code.

Upon awarding of the contract, the contractor shall provide a performance bond in the full amount of the bid.  Said bond shall be in the name of the Morris Township Trustees.  Said bidder shall enter into a contract with the Board of Township Trustees within fifteen (15) working days from the date of award.  Said bond shall remain in effect until the work has been accepted in writing.

The successful bidder shall comply with the requirements of the Ohio Department of Commerce Wage and Hour Division and Chapter 4115 of the Ohio Revised Code.

All Contractors and subcontractors involved with the project will, to the extent practicable use Ohio products, materials, services and labor in the implementation of this project.  Additionally, contractor compliance with the equal opportunity requirements of the Ohio Administrative Code Chapter 123, the Governor’s Executive Order of 1972, and Governor’s Executive Order 84-9 shall be required.

The Morris Township Board of Trustees reserve the right to reject any and all bids and to waive any informalities.

Diane Clippinger

Morris Township Fiscal Officer